**Video and Communications**

Features

* Enable text and video chat between two parties to work on the server
* Screen Sharing between two parties in video chat
* Special features (mute button, turn on/off camera, chat history)

Week of…

* 4/1
  + Entire team: Work with the Accounts Management team and verify code works on server
    - If code does not work, correct it
* 4/8
  + David: integrate text chat with video
  + John: integrate text chat with video
  + Esther: Mute button
* 4/15
  + David: integrate text chat with video
  + John: chat history
  + Esther: Turn on/off camera
* 4/22
  + Entire team: run test cases with server, document results
  + David: screen sharing
  + John: chat history
  + Esther: Screen sharing
* 4/29
  + Entire team: integrate code with server, test all code with team
    - Correct code as necessary